## Slide 1: MP122B ‘Operational Metrics - Part 2’ raised by Gemma Slaney of WPD

## Slide 2: Summary
The DCC has been investigating alternative TOC solutions for all but one of the Change Requests
These alternatives will not fully achieve the business requirements for the given areas, but will improved reporting
The only Change Request the TOC is not an option for is CR1430 ‘PMR reduced timescales’
  DCC is still investigating what an achievable SLA is for the PMR

## Slide 3: Objective
To agree whether take the alternative TOC solutions forward under MP122B
Outcome

## Slide 4: SECMP0122b Status

## Slide 5: What is SECMP0122b?
The original SECMP0122 contained some requirements that could not be met with the existing data held by the TOC, which needed:
further data currently held by Service Providers
changes in Service Provider’s business processes
potential contractual changes to retrieve and use that data
There are five “areas” of change:
Throughput of Alerts (CRs 1418, 1438)
Incident Reporting (CR1420)
Timescales from 25 -> 10WD (CR1430)
Comms Hub Firmware Image (CRs1421, 1423, 1440)
90 Day No SMWAN Incidents (CR1429)
DCC Controlled; SECMP0122b Status
Notes: Throughput of Alerts = throughput of all Alerts at the following points: Received by Comms Hub/Devices (where this can be logged), Received by CSP/S1SP, Passed to the DSP, Received by the DSP, Passed to Service User and the Service User handshake received confirming receipt. 1418 =DSP change, 1438=other SPs incl. S1SPs (DSP can do this with CSP S&C data already). Required for OPR
Incident Reporting uses SP Remedy data. Not OPR
Timescales is a Working Group requirement only, not OPR
CH Firmware Images = SECMP0007 + a part of SECMP0024 + S1SP Changes. Is an OPR measure
90 Day = Bad process giving bad results. Not OPR

## Slide 6: Throughput of Alerts (CRs 1418, 1438)
DCC Controlled; SECMP0122b Status
 | DSP Only Solution (1418) | Full Solution (1438) | TOC Option*
What we get | New logging in SAT files. Lifespan of alerts. Alerts timings from generation at meter to receipt in DSP, transmission from DSP system, handshake from Service User systems CSP S&C Comms Hub received time and data | 1418+Time received at the Comms Hub and time received at the CSP N/S1SP | Proxy measure, the time in the WAN (and device) of SRs that target CH and possibly GPF and ESME. Breakdown by CSP, Region, S1SP
Requirements not met | Time taken at points: receipt and transmission of Comms Hub, receipt and transmission in CSP N and S1SP systems. Will not identify any alerts lost in CSP N and S1SP systems. | None | Can’t do S1SP WAN time, we can do time to cross the complete S1SP platform (e.g., for instance CGI IE and Vodafone). No handshake to Service User.
ROM Costs (#SPs) FIA Prod | £300,000-£450,000 (DSP) £8,702 | 1418+up to £1,663,098 (CSP N+5 S1SPs) £202,579 | £100,000
TOC currently does not receive any data from CSPs indicating when alert reaches the Comms Hub. Cannot currently identify when an alert enters the Service User's gateway, only when the DSP tried to send it. These CRs will measure Alerts at all points in the Total System from Device generation through Comms Hub receipt and transmission, CSP networks and systems, to receipt at the DSP, sending from DSP system and handshake from Service User system. Also identify any Alerts that fail at any point in this process. Required for OPR. TOC Option needs investigation
Notes: TOC Option uses existing data and gives a proxy. Investigation required. Risks that incident data would be possibly unaligned to Performance Measure data and the CH stuff is reliant on getting a monthly csv file from the CSPs
Overall FIA cost will be reviewed based on options selected.

## Slide 7: Incident Reporting (CR1420)
DCC Controlled; SECMP0122b Status
 | CR1420 | TOC Option
What we get | Incident information provided and verified by Service Providers Impacts on Service Teams and Contractual change not included | DCC can provide this from DCC Remedy systems Will meet timelines These are KPIs not Service Levels. Will not need contractual negotiation
Requirements not met | Several instances where SPs cannot provide the data in the required time. | No reconciliation with, or validation of, SP data
ROM Costs (#SPs) FIA Prod | ~£1.08m (8) £132,000 | £100,000
All Incidents in Remedy shall be reported by Category, identifying number of Incidents per Category, the number that met the Target Initial Response Time and the number that met the Target Resolution Time, broken down by Resolver Group where the resolver is DCC, DSP, CSP, S1SP, DCO or other Service Providers.
Working Group reviewed and agreed that this Change Request should be replaced with TOC Option

## Slide 8: Timescales from 25 -> 10WD (CR1430)
DCC Controlled; SECMP0122b Status
 | CR1430 | TOC Suggestion
What we get | Incident information provided and verified by Service Providers Impacts on Service Teams and Contractual change not included | x
Which requirement is not met | Several instances where SPs cannot provide the data in the required time. Difficult to compress timescales for supply | 
ROM Costs (#SPs) FIA Prod | ~£1.16m (9) £227,500 | 
Reporting shall be provided to support the revised PMR within 1, 2, 3, 5 Working Days of Month End (rather than current 10 Working Days). Is not an OPR requirement.
The DCC is reviewing turnarounds for the provision of data with the Service Providers.
Notes: No TOC Option available, although the use of DCC Remedy data will help reduce the timescales

## Slide 9: Status; Comms Hub Firmware Image (CRs1421, 1423, 1440)
DCC Controlled; SECMP0122b Status
 | CR1423 | CR1440 | TOC Option
What we get | SECMP0007 Part 1: Firmware Tracking for ESME+GSME in Nov21. SECMP0007 Part 2: delivers PPMID/HCALCS firmware distribution and Tracking in June 22. Part 2 results available after Comms Hub firmware updates. TOC can then report on firmware distribution for PPMID and HCALCS, as well as ESME and GSME. All device types get the extra alert from the Comms Hub for HAN transfer success/failure. CR1423 covers CSP initiated updates of Comms Hub Firmware (CHF/GPF) enabling TOC reporting on firmware distribution for CHF/GPF, PPMID, HCALCS, ESME and GSME. | SMETS1 | NOT ESME/GSME/PPMID. DCC would obtain data from CSPs and SMETS1 CH updates, match the firmware updates (11.1s) to the firmware activations (11.3s), and provide a time to activate and a success rate of activations from updates. Can split this by CSP, CH Manufacturer, firmware version before and after update from.
Requirements not met | Nov 21 Part 1; one step which isn’t tracked until Comms Hubs arrive in June 2022+ is the extra Alert for HAN transfer success/failure |  | Will not meet OPR requirements. Need to secure SMETS1 data Data from SMETS1 SPs may be more difficult to secure and use
ROM Costs (#SPs) FIA Prod | ~£1.6m (3) £199,059 | ~£1.65m (5) £70k | £100,000 + any costs to secure data
SECMP0007 will provide what was included in CR1421 with TOC development required. CR1423 allows performance monitoring of the CSPs, CR1440 provides SMETS1 Service Provider indicators. Is OPR based
Notes: TOC Option requires data to be secured from SPs; likely that costs would be associated
TOC Option would not meet OPR requirements

## Slide 10: Status; 90 Day No SMWAN Incidents (CR1429)
DCC Controlled; SECMP0122b Status
Requirement is to measure the daily total volume of Install and Commission versus Install and Leave, including a category for any Comms Hubs awaiting a decision still within the 90 Day investigation period for Install and Leave.
Customers have additionally been raising Incidents on the DCC Self-Service Interface, which is not correct process. The correct process is to raise an 8.14.2 where there is no connection over the WAN. Not OPR.
DCC and Working Group agreed that this CR would not be required if Service Users followed the correct process. DCC to provide guidance and supporting materials. Change will be withdrawn.
 | CR1429
What we get | Solution would compare 8.14.1 (Install and Commission complete) to 8.14.2 (Install and Leave – system has been installed but can’t be commissioned over the WAN).
Current state | Only report where Service Users have carried out the correct SEC process and miss any failures to connect to the WAN where they have followed the incorrect process. If users follow correct process, there will be no reported failures.
ROM Costs (#SPs) FIA Prod | ~£0.55m (3) £87,884

## Slide 11: Change Request PA costs
Change Request | Title | Service Provider | IA cost | IA duration (max) | Implementation cost (est.) | TOC option available | Implementation timescales
CR1418 | Throughput of Alerts | DSP | £8,702 | 30 days | £300,000 to £450,000 | Yes | 3 months
CR1438 | Throughput of Alerts | CSP North, S1SPs | £202,579 | 60 days | Up to £1,600,000 | Yes | 12 months
CR1420 | Incident reporting to support revised PMR | DSP, CSPs, all S1SPs | £131,956 | 30 days | £1,080,000 | Yes | 3 months
CR1430 | PMR reduced timescales | DSP, CSPs, all S1SPs | £227,500 | 40 days | £1,160,000 | No | 12 months
CR1423 | Comms Hub Firmware Image Data | DSP, CSPs | £199,059 | 50 days | £1,450,000 to £1,750,000 | Yes | 12 months
CR1440 | Update Firmware SMETS1 Process | DSP, S1SPs | £70,000 | 50 days | £1,450,000 to £1,850,000 | Yes | 12 months
Total |  |  | £839,796 |  | £7,100,000 to £7,950,000 |  | 

## Slide 12: Next steps
Refinement Consultation
Present outcomes to the Working Group and OPSG

## Slide 13: Thank you for listening
Joe Hehir