SEC Modification Proposal, SECMP0281, MSACC0009

Install Codes in the Smart Metering Inventory

Preliminary Impact Assessment, Future DSP Platform

| Version: | 1.0 |
| --- | --- |
| Date: | 17th October 2025 |
| Author: | DCC |
| Classification: | DCC PUBLIC |

Contents

1	Executive Summary	3

2	Document History	4

2.1	Revision History	4

2.2	Associated Documents	4

2.3	Document Information	4

3	Context and Requirements	5

3.1	Current Arrangements	5

3.2	What is the Issue?	5

3.3	Impact of the Issue	5

3.4	Business Requirements	6

3.5	Solution Approach	6

4	Description of Solution	7

4.1	DSP Changes	7

4.1.1	Smart Meter Inventory Changes	7

4.1.2	Other Component Changes	7

4.1.3	Security Impact	8

4.1.4	Infrastructure Impact	8

4.2	Netcompany	8

4.3	Future Service Management	9

4.4	Critical Software	9

5	Implementation Timescales and Approach	10

5.1	Testing and Acceptance	10

5.1.1	Pre-Integration Testing	10

5.1.2	User Integration Testing	10

6	Costs and Charges	11

6.1	Design, Build, and Testing Cost Impact	11

7	Clarifications, Risks, Assumptions, Issues, and Dependencies	12

Appendix A: Glossary	13

Appendix B: Low-Level Requirements for SECMP0281	14

# Executive Summary

The Change Board are asked to approve the following:

- Cost to complete the Full Impact Assessment of £63,723.

- The timescales to complete the Full Impact Assessment of 40 Working Days.

- ROM costs for SECMP0244, up to the end of Pre-Integration Testing (PIT) of £ 295,000 to 450,000.

- The Future Data Service Provider (DSP), Netcompany, Critical Software, and Future Service Management (FSM) Service Providers are impacted by this Modification.

It should be noted that DCC are challenging the Service Providers costs for this Modification.

Problem Statement

Suppliers are often encountering the scenario where they are unable to commission gained Devices due to not having the install codes, the relevant Smart Metering Key Infrastructure (SMKI) Device certificates, or SMKI Organisation certificates held by a losing Supplier, where a Device is installed but not commissioned.

The existing solution implemented as part of SECMP0121 did not mandate the provision of SMKI certificates and is deemed not fit for purpose. This Modification seeks to implement an automated solution to facilitate the transfer of Install Codes and Device Certificates at the time of Pre-Notification.

Modification Benefits

Rather than relying on email, this Modification codifies the need for the Losing Supplier to provide Install Codes and the relevant Certificates to allow a Gaining Supplier to complete an Installation and Commission on Devices not fully commissioned by the previous Supplier. Changes to the DSP and FSM mean the required data items are held centrally and securely.

# Document History

## Revision History

| Revision Date | Revision | Summary of Changes |
| --- | --- | --- |
| 25/09/2025 | 0.1 | Initial version, for DCC internal review |
| 29/09/2025 | 0.2 | Review completed, Service Providers challenged |
| 17/10/2025 | 1.0 | Revised costs and solutions included |

## Associated Documents

This document is associated with the following documents:

| Ref | Title and Originator's Reference | Source | Issue Date |
| --- | --- | --- | --- |
| 1 | DP281-Modification-Report-v0.2 | SECAS | 29/10/2025 |
| 2 | Business Requirements | DCC | 09/09/2025 |

References are shown in this format, [1].

## Document Information

The Proposer for this Modification is Emslie Law of OVO. The Modification was raised on 11th February, 2025.

The Preliminary Impact Assessment (PIA) for a solution was requested of DCC on 16th September, 2025.

- Context and Requirements

In this section, the context of the Modification, assumptions, and the requirements are stated.

The requirements have been provided by SECAS, the Proposer, and the Working Group.

  - Current Arrangements

Suppliers are often encountering the scenario where they are unable to commission gained Devices due to not having the install codes. Install codes are unique codes required to commission a Device during installation. This problem of missing codes can be exacerbated by the fact that the losing Supplier often was not the installing Supplier. This situation often results in Devices being removed and replaced, adding cost and inefficiency to the process. The current solution is an email-based option obligating a losing Supplier to provide the required install codes to the gaining Supplier within a 10-day Service Level Agreement (SLA), or to provide confirmation that they were not the installing Supplier. This approach is labour intensive and is viewed as unsuitable to be dealing with the rising volumes of uncommissioned Devices that Suppliers are encountering.

In addition, there is no facility for a gaining receiver to receive the relevant Smart Metering Key Infrastructure (SMKI) Device certificates and SMKI Organisation certificates.

## What is the Issue?

Situations can arise where a (Smart Metering Equipment Technical Specification) SMETS2 Device is installed but not commissioned. Suppliers may install the Devices, including a Communications Hub (Comms Hub) in a non-commissioned state. There is a risk that a Consumer might change their Energy Supplier before Wide Area Network (WAN) connectivity has been established. In these circumstances, the gaining Supplier is not currently able to commission the installed Devices, because they require the install code, SMKI Device certificate, and SMKI Organisation certificates to enable the installed Devices to be joined to the Home Area Network (HAN) which needs to occur before the Devices can be commissioned. In summary, there is no process for a SEC Party to commission an installed meter where another Party began, but did not complete, the installation.

## Impact of the Issue

Suppliers are struggling to keep up with the volume of requests that they are receiving through the current email process initiated in SECMP0121. The current process is time consuming, labour intensive and the 10-day SLA only applies to Suppliers and not to others involved in the process like Meter Asset Providers (MAPs), which can result in processing bottlenecks. In addition, SECMP0121 did not mandate the availability of the relevant SMKI Device certificate and SMKI Organisation certificate.

As a result of this issue, it is often the case that Suppliers are having to install new Devices at premises as they are unable to commission the existing ones.

## Business Requirements

The high-level business requirements are as follows.

| Ref | Requirement | MOSCOW |
| --- | --- | --- |
| 1 | Install Codes for Devices to be uploaded by Suppliers to the Smart Metering Inventory | Must |
| 2 | Install codes to be made available to Suppliers (e.g. via a Service Management Portal) | Must |
| 3 | The DCC Total System shall support Install Codes, Device Certificates, and Certificates used by the Device in the Smart Metering Inventory | Must |
| 4 | A Losing Supplier shall provide the Device Certificates and Certificates used by the Device during pre-notification | Must |
| 5 | A Losing Supplier shall provide the install codes during Device pre-notification | Must |

This solution relates to SMETS2 Devices, and will apply to Communications Hubs, Electricity Smart Metering Equipment (ESME), and Gas Smart Metering Equipment (GSME).

DCC have also defined a series of Low-Level Requirements based on the requirements above. These will be used for development and testing of the functionality for this Modification. These Low-Level Requirements are included in Appendix B at the end of this document. The Appendix also includes any rationale for the High-Level and Low-Level Requirements [2].

## Solution Approach

This Modification seeks to introduce a method of ensuring the availability of Install Codes and relevant Device certificates during the pre-notification piece of an Installation and Commission process through provision of a secure repository, the Smart Metering Inventory (SMI).

- Description of Solution

This Preliminary Impact Assessment has been completed based on the provision of functionality in the Future DSP (DSP2) and FSM to meet the requirements.

## DSP Changes

The install codes and certificates required for the Installation and Commission will be made available in the Smart Meter Inventory within the DSP as part of SRV12.2 Device Pre-Notification. Gaining Suppliers will be able to view and download these codes and certificates via FSM and associated calls into the DSP through the DSP Access Layer (DAL).

### Smart Meter Inventory Changes

Changes to the SMI will be made to store the required Install Codes, Device Certificates, Access Control Broker, and Change of Supplier certificates.

Validation will be implemented to ensure that:

- As far as possible, supplied data is in the correct format

- A Supplier is indeed the gaining Supplier and should have access to the install codes and certificates

- A Supplier is indeed the existing Supplier and should have access to the install codes and certificates

- The additional data supplied within SRV12.2 is valid for the device it pertains to, based on the information the DSP already holds about devices and which keys it holds

### Other Component Changes

The Modification will impact the following components and designs:

An update to the DUIS schema for SRV12.2 Device Pre-Notification to include information for Install Codes, Device Certificates, Access Control Broker and Change of Supplier certificates. There will be change within DSP processing to include any new validation rules this incorporates and the new DUIS schema. In turn this will impact a number of components including DCC User Gateways, message request processing flows, and smart meter inventory updates.

- DSP Microservice Component Specification

- Application Development; Impacts low level design and code with a new DUIS version, and supporting DCC User Gateway Interface Design Specification (DUGIDS) changes

- New database tables

- New DAL Automated Programming Interfaces (APIs) for interaction with FSM

- The creation of a new service which can be called by losing suppliers via the DAL to allow them to access the following information:

  - keyAgreement CertificateDevice

  - digitalSignature Certificate

  - accessControlBroker digitalSignature

  - accessControlBrokerkeyAgreement

  - transitionalCoSdigitalSignature

- New services for gaining suppliers via the DAL to view and download the following information:

  - keyAgreement CertificateDevice

  - digitalSignature Certificate

  - accessControlBroker digitalSignature

  - accessControlBrokerkeyAgreement

  - transitionalCoSdigitalSignature

- Changes to the Enterprise Systems Interface (ESI) files to include additional information to be added to the Command Management Database in FSM which mirrors the changes in the SMI. All the fields listed above will need to be supported.

### Security Impact

There will be no significant change to the security design as a result of this change. There are no interface or major changes to functionality meaning there is no requirement for a penetration test or any changes to the existing protective monitoring approach.

The implementation will be security assured throughout. This assurance includes reviewing designs, test artefacts, and providing consultancy to the implementation and test teams.

A more detailed assessment of Security impact will be carried out as part of the Full Impact Assessment.

### Infrastructure Impact

No infrastructure impact is expected from this Modification.

## Netcompany

As the DUIS Service Provider, Netcompany will make the required changes to support the changes in DUIS, specifically updating ‘SRV 12.2 - Device Pre-notification’ to support additional mandatory fields for Install Codes, Device Certificates, and Certificates used by the Device during Pre-Notification. Netcompany support is anticipated during the integration testing and implementation stages.

## Future Service Management

The scope of the change to FSM is as follows:

- Data required to be held within the SMI replica in the ServiceNow Command Database (CMDB) to support the process will be updated in the appropriate ESI files. The API Management (APIM) mappings and CMDB will be updated to enable this data to be ingested.

- Provide a new screen (or update existing) in the FSM Portal to allow an authorised User (Gaining Supplier) to view install and certificate information.

- Create an Incident template to allow gaining supplier for Type 1 Device to request information from the installing supplier.

- Create (update) Rules-Based Access Control (RBAC) roles to all visibility of data.

- Perform PIT system testing with associated evidence gathering.

- Update design documentation.

FSM will be responsible for configuration of the following items:

- Updates to APIM mapping for additional SMI fields

- Updates to CMDB adding additional fields to enable ingestion

- A new screen (or update existing) in the FSM Portal to allow an authorised User (Gaining Supplier) to view install and certificate information

- Creation of an Incident template to allow gaining supplier for Type 1 Device to request information from the installing supplier.

New SMI fields for the Install Codes and certificates will need to be added to the FSM CMDB.

Similar to all other DSP-Service Now interfaces, communications between DSP and FSM will use the DAL and associated APIs requiring development on the ServiceNow Integration Hub.

## Critical Software

Critical Software as the Parse and Correlate Service Provider will make any required changes to support the revised Message Mapping Catalogue (MMC) schema definition. Changes will also be required in DCC Boxed, but these are covered as part of the SEC Release costs, and will not be included in final FIA charges.

The impact of the change on Critical Software will be assessed in detail as part of the FIA.

# Implementation Timescales and Approach

This Modification will be implemented in a future SEC Release. Design, Build, and PIT is expected to take approximately four months to complete after the Contract Amendment Note (CAN) is signed.

The current SECAS forecast for the implementation of this Modification is November 2026. Details of the implementation will be finalised in the FIA. However, the Modification cannot be implemented on DSP2 alone while the existing DSP platform is in use, and if designated for the DSP2 platform alone, must be implemented after the DSP Migration is complete. This is currently expected at the end of 2028.

Implementation of this change is assumed to follow a hybrid of agile and waterfall methodology. The release lifecycle duration will be confirmed as part of the FIA.

## Testing and Acceptance

For each SEC System Release, there is a Post-PIT Change Request that provides the System Integration Testing (SIT) and User Integration Testing (UIT) response for the SEC Release as a whole, covering the testing of individual changes in the scope of the release, as well as activities that are common to all changes in the scope (e.g. test plans, system regression testing, test management and governance). This is not included in this PIA.

### Pre-Integration Testing

As part of PIT, the Service Providers will validate and verify new behaviour on the DSP2, FSM, and Critical Software components.

### User Integration Testing

It is anticipated that significant support will be required from the Communication Service Providers (CSP) in addition to the Service Providers directly impacted by the changes to complete UIT.

# Costs and Charges

The scope of supply under this PIA includes design, development (build), system testing, testing within the PIT environments.

The Rough Order of Magnitude cost (ROM) shown below describes indicative costs to implement the functional and non-functional requirements defined in section 3.4 and Appendix B. The price is not an offer open to acceptance. It should be noted that the change has not been subject to the same level of analysis that would be performed as part of a Full Impact Assessment and as such there may be elements missing from the solution or the solution may be subject to a material change. As a result, the final offer price may result in a variation.

## Design, Build, and Testing Cost Impact

The table below details the cost of delivering the changes and Services required by the Service Providers to implement this Modification. For a PIA, only the Design, Build, and PIT indicative costs are supplied.

| £ ROM | Design, Build, and PIT |
| --- | --- |
| Install Codes in the SMI | £ 295,000 to 450,000 |

Although not included in this PIA, it is expected there will be significant integration testing costs associated with this Modification. If the targeted SEC Release date includes another Modification or Change Request with regression testing, that cost will be shared equally between the two (or more) changes, and the total cost of integration testing will come down.

Based on the existing requirements, the total fixed price cost for a Full Impact Assessment by the DSP and FSM is £63,723 and would be expected to be completed in 40 Working Days.

# Clarifications, Risks, Assumptions, Issues, and Dependencies

In the following sections, Required Clarifications, and any Risks, Assumptions, Issues, and Dependencies have been identified.

No Risks or Issues have been identified at this time.

Assumptions

| Ref | Description | Status/Mitigation |
| --- | --- | --- |
| SECMP281-A1 | Data added to the SMI will need to be replicated in the FSM Command Database (CMDB) | Open |
| SECMP281-A2 | Systems Integrator Programme and Release Management activities are not included in this PIA. | Accepted |
| SECMP281-A3 | The first SEC Release after the completion of the DSP2 Migration will be June 2029 | Open |

Dependencies

| Ref | Description | Status/Mitigation |
| --- | --- | --- |
| SECMP281-D1 | In the case that emulators will need to be used during SIT testing, firmware versions must be readily available, and compatible with the uplifted GBCS version to test this change. | Accepted |

Clarifications

In order to help complete the Full Impact Assessment, the DSP and Netcompany will require clarification on the following points:

1.	A likely indication of the new DUIS version number.

# Appendix A: Glossary

The table below provides definitions of the terms used in this document.

| Acronym | Definition |
| --- | --- |
| API | Automated Programming Interface |
| APIM | Automated Programming Interface Management |
| CH, Comms Hub | Communications Hub |
| CAN | Contract Amendment Note |
| CSP | Communication Service Provider |
| DAL | DSP Access Layer, sometimes referred to as the Data Access Layer |
| DCC | Data Communications Company |
| DSP | Data Service Provider |
| DSP2 | Future Data Service Provider, DSP Two, To Be DSP |
| DUGIDS | DCC User Gateway Interface Design Specification |
| DUIS | DCC User Interface Specification |
| ESME | Electricity Smart Metering Equipment |
| FIA | Full Impact Assessment |
| FSM | Future Service Management |
| GBCS | Great Britain Companion Specification |
| GSME | Gas Smart Metering Equipment |
| HAN | Home Area Network |
| MAP | Meter Asset Provider |
| MMC | Message Mapping Catalogue |
| PIA | Preliminary Impact Assessment |
| PIT | Pre-Integration Testing |
| RBAC | Rules-Based Access Control |
| ROM | Rough Order of Magnitude (cost) |
| SEC | Smart Energy Code |
| SECAS | Smart Energy Code Administrator and Secretariat |
| SIT | Systems Integration Testing |
| SLA | Service Level Agreement |
| SMETS | Smart Metering Equipment Technical Specification |
| SMI | Smart Metering Inventory |
| SMKI | Smart Metering Key Infrastructure |
| SM WAN | Smart Metering Wide Area Network |
| SR | Service Request |
| SRV | Service Reference Variants |
| UIT | User Integration Testing |
| WAN | Wide Area Network |

# Appendix B: Low-Level Requirements for SECMP0281

The following Low-Level Requirements have been defined for this Modification.

| LLR_001: Store Install Codes in Smart Meter Inventory | As a Supplier, I want the Smart Meter Inventory (SMI) to store Device Install Codes obtained from the submission of Service Reference Variant 12.2 (Device Pre-Notification), so that if I am a Gaining Supplier to a device set which is Installed not Commissioned, then I can complete the Install and Commissioning process. |
| --- | --- |
| LLR_002: Access to Install codes and Certificates for Gaining Supplier (e.g. via a Service Management Portal) | As a Gaining Supplier, I want access to the SMI, so that I can obtain the Device Install Code for Devices of which I am the registered owner. |
| LLR_003: Access to Device Certificate Information for Gaining Supplier (e.g. via Service Management Portal) | As a Supplier, I want access to the SMI, so that I can obtain the following information on the Device keyAgreement CertificateDevice digitalSignature Certificate accessControlBroker digitalSignature accessControlBrokerkeyAgreement transitionalCoSdigitalSignature loaded on the Devices of which I am the registered owner |
| LLR_004: DUIS XML Schema support for additional mandatory fields during Pre-Notification (Install Codes) | As the DCC, I want the DUIS XML Schema to support additional mandatory data items during 'Device Pre-Notification' to capture Device Install Codes. The SRV which supports the Pre-Notification is SRV 12.2 |
| LLR_005: Store Certification Information in Smart Meter Inventory | As a Supplier, I want the SMI to store Certificate Information related to the device, obtained from the Device Pre-Notification, so that if I am a Gaining Supplier to a device set which is Installed not Commissioned, then I can complete the Install and Commissioning process. |
| LLR_006: DUIS XML Schema support for additional mandatory fields during Pre-Notification (Certificate Information) | As the DCC, I want the DUIS XML Schema to support additional mandatory data items during 'Device Pre-Notification' to capture information for Device Certificates, Access Control Broker, and Change of Supplier certificates. |
| LLR_007: Obligation for 'Losing Supplier' to provide Install Codes within 10 day SLA to 'Gaining Supplier' | As a Supplier, I want a solution obligating a losing Supplier to provide the required install codes to the gaining Supplier within a ten working SLA or to provide confirmation that they were not the installing Supplier. This requirement should be enforced by relevant legal text in the SEC, rather than DCC Total System enforcement. |
| LLR_008: Raise Incident to obtain Install Code for Type 1 Devices | As a Supplier, where I gain a Type 1 Device that has been installed but without connecting to the SM WAN, I want to be able to raise an incident, which the installing Supplier will be notified of and must respond to within 5 Working Days with the install code for that specific Device. The obligation for the installing Supplier to respond to the incident within five Working Days will be codified into the SEC. |
| LLR_009: Provision of Install Codes and Certificate Information automatically during Change of Supplier | As a Supplier, I want the provision of Install Codes and SMKI Certificates of devices I gain to occur automatically as part of the Change of Supplier process |
| LLR_010: Implement a scalable solution for increased volumes of non-commissioned installs | As a Supplier, I want a solution designed and implemented in a way that ensures scalability, allowing it to handle increased volumes of non-commissioned installs |
| LLR_011: Provide Device Certificates at pre-notification | As a Supplier, I want the Installing Supplier to include Device keyAgreement Certificate Device digitalSignature Certificate used by the device when Pre-Notifying the device, so that I can identify which certificates should be used to complete the Install and Commission. Note: The current method for Pre-Notification utilises SRV 12.2. This addition will ensure Device Certificates and SMKI Certificates are available in the SMI to support first time installation and commission of smart meters. |
| LLR_012: Provide SMKI Certificates on the Device at pre-notification | As a Supplier, I want the Installing Supplier to include the device certificate information from Trust Anchor Cells with the Remote Party Roles and Key Usage (where applicable by device type): accessControlBroker digitalSignature accessControlBroker keyAgreement transitionalCoS digitalSignature when Pre-Notifying the device so that I can identify which certificates should be used to complete the Install and Commission. |
| LLR_013: Perform Validation on SMKI Certificate Information | As the DCC, I want the SMKI Certificate information supplied at Pre-Notification to be validated against known certificates and hierarchies so that data quality is maintained within the SMI |
| LLR_014: Provide Device install codes at pre-notification | As a the DCC, I want Installing Suppliers to provide the install code during Pre-Notification of the Device as part of the Install and Commissioning process. |