SEC Modification Proposal, SECMP0281, CR5785

Install Codes in the Smart Metering Inventory

Preliminary Impact Assessment, As Is DSP Platform

| Version: | 2.1 |
| --- | --- |
| Date: | 27th November 2025 |
| Author: | DCC |
| Classification: | DCC PUBLIC |

Contents

1	Executive Summary	3

2	Document History	4

2.1	Revision History	4

2.2	Associated Documents	4

2.3	Document Information	4

3	Context and Requirements	5

3.1	Current Arrangements	5

3.2	What is the Issue?	5

3.3	Impact of the Issue	5

3.4	Business Requirements	6

3.5	Solution Approach	6

4	Description of Solution	7

4.1	DSP Changes	7

4.1.1	Install Codes and Certificate Provision for Pre-Notification	7

4.1.2	Provision of Install Codes for Pre-Existing Devices	8

4.1.3	Access to Pre-Notification Data	9

4.1.4	Security Impact	9

4.1.5	Infrastructure Impact	9

4.1.6	DSP Solution Differences	9

4.2	Future Service Management	10

4.3	Critical Software	10

5	Implementation Timescales and Approach	11

5.1	Testing and Acceptance	11

5.1.1	Pre-Integration Testing	11

5.1.2	System Integration Testing	11

5.1.3	User Integration Testing	12

6	Costs and Charges	13

6.1	Design, Build, and Testing Cost Impact	13

7	Clarifications, Risks, Assumptions, Issues, and Dependencies	14

Appendix A: Glossary	15

Appendix B: Low-Level Requirements for SECMP0281	16

# Executive Summary

The Change Board are asked to approve the following:

- Cost to complete the Full Impact Assessment of £26,370.

- The timescales to complete the Full Impact Assessment of 40 Working Days.

- ROM costs for SECMP0281, up to the end of Pre-Integration Testing (PIT) for the As Is DSP of £350,000 to 550,000.

- The As Is Data Service Provider (DSP) is impacted by this Modification.

Problem Statement

Suppliers are often encountering the scenario where they are unable to commission gained Devices due to not having the install codes, the relevant Smart Metering Key Infrastructure (SMKI) Device certificates, or SMKI Organisation certificates held by a losing Supplier, where a Device is installed but not commissioned.

The existing solution implemented as part of SECMP0121 did not mandate the provision of SMKI certificates and is deemed not fit for purpose. This Modification seeks to implement an automated solution to facilitate the transfer of Install Codes and Device Certificates at the time of Pre-Notification.

Modification Benefits

Rather than relying on email, this Modification codifies the need for the Losing Supplier to provide Install Codes and the relevant Certificates to allow a Gaining Supplier to complete an Installation and Commission on Devices not fully commissioned by the previous Supplier. Changes to the DSP and FSM will mean the required data items are held centrally and securely.

This Modification seeks to introduce a method of ensuring the availability of Install Codes and relevant Device certificates during the pre-notification piece of an Installation and Commission process through provision of a secure and accessible repository, the Smart Metering Inventory (SMI).

# Document History

## Revision History

| Revision Date | Revision | Summary of Changes |
| --- | --- | --- |
| 25/11/2025 | 2.01 | Initial version, for DCC internal review |
| 27/11/2025 | 2.1 | Review completed |

## Associated Documents

This document is associated with the following documents:

| Ref | Title and Originator's Reference | Source | Issue Date |
| --- | --- | --- | --- |
| 1 | DP281-Modification-Report-v0.2 | SECAS | 29/10/2025 |
| 2 | Business Requirements | DCC | 09/09/2025 |
| 3 | Preliminary Impact Assessment, Future DSP Platform | DCC | 29/09/2025 |

References are shown in this format, [1].

## Document Information

The Proposer for this Modification is Emslie Law of OVO. The Modification was raised on 11th February, 2025.

An earlier Preliminary Impact Assessment (PIA) for the Future DSP solution was requested of DCC on 16th September, 2025, and submitted on the 29th September, 2025.

The Preliminary Impact Assessment (PIA) for an As Is DSP solution was requested of DCC on 13th November, 2025.

- Context and Requirements

In this section, the context of the Modification, assumptions, and the requirements are stated.

The requirements have been provided by SECAS, the Proposer, and the Working Group.

  - Current Arrangements

Suppliers are often encountering the scenario where they are unable to commission gained Devices due to not having the install codes. Install codes are unique codes required to commission a Device during installation. This problem of missing codes can be exacerbated by the fact that the losing Supplier often was not the installing Supplier. This situation often results in Devices being removed and replaced, adding cost and inefficiency to the process. The current solution is an email-based option obligating a losing Supplier to provide the required install codes to the gaining Supplier within a 10-day Service Level Agreement (SLA), or to provide confirmation that they were not the installing Supplier. This approach is labour intensive and is viewed as unsuitable to be dealing with the rising volumes of uncommissioned Devices that Suppliers are encountering.

In addition, there is no facility for a gaining receiver to receive the relevant Smart Metering Key Infrastructure (SMKI) Device certificates and SMKI Organisation certificates.

## What is the Issue?

Situations can arise where a (Smart Metering Equipment Technical Specification) SMETS2 Device is installed but not commissioned. Suppliers may install Devices, in a non-commissioned state. There is a risk that a Consumer might change their Energy Supplier before Wide Area Network (WAN) connectivity has been established. In these circumstances, the gaining Supplier is not currently able to commission the installed Devices, because they require the install code, SMKI Device certificate, and SMKI Organisation certificates to enable the installed Devices to be joined to the Home Area Network (HAN) which needs to occur before the Devices can be commissioned. In summary, there is no process for a SEC Party to commission an installed meter where another Party began, but did not complete, the installation.

## Impact of the Issue

Suppliers are struggling to keep up with the volume of requests that they are receiving through the current email process initiated in SECMP0121. The current process is time consuming, labour intensive and the 10-day SLA only applies to Suppliers and not to others involved in the process like Meter Asset Providers (MAPs), which can result in processing bottlenecks. In addition, SECMP0121 did not mandate the availability of the relevant SMKI Device certificate and SMKI Organisation certificate.

As a result of this issue, it is often the case that Suppliers are having to install new Devices at premises as they are unable to commission the existing ones.

## Business Requirements

The high-level business requirements are as follows.

| Ref | Requirement | MOSCOW |
| --- | --- | --- |
| 1 | Install Codes for Devices to be uploaded by Suppliers to the Smart Metering Inventory (SMI) | Must |
| 2 | Install codes to be made available to Suppliers via the Service Management Portal | Must |
| 3 | The DCC Total System shall support Install Codes, Device Certificates, and Certificates used by the Device in the Smart Metering Inventory | Must |
| 4 | Installing Supplier shall provide the install codes via Service Reference Variant (SRV) 12.2 ‘Device Pre-notification’ during pre-notification | Must |
| 5 | Installing Supplier shall provide the Device Certificates & Access Control Broker (ACB) Certificates used by the Device via SRV12.2 ‘Device Pre-notification’ during pre-notification | Must |

This solution relates to SMETS2 Devices, and will apply to Communications Hubs, Electricity Smart Metering Equipment (ESME), and Gas Smart Metering Equipment (GSME).

DCC have also defined a series of Low-Level Requirements based on the requirements above. These will be used for development and testing of the functionality for this Modification. These Low-Level Requirements are included in Appendix B at the end of this document. The Appendix also includes any rationale for the High-Level and Low-Level Requirements [2].

## Solution Approach

This Modification seeks to introduce a method of ensuring the availability of Install Codes and relevant Device certificates during the pre-notification piece of an Installation and Commission process through provision of a secure repository, the Smart Metering Inventory (SMI).

- Description of Solution

This Preliminary Impact Assessment has been completed based on the provision of functionality in the Future DSP (DSP2) and FSM to meet the requirements.

## DSP Changes

The install codes and certificates required for the Installation and Commission (I&C) will be made available in the Smart Meter Inventory within the DSP as part of SRV12.2 Device Pre-Notification. Gaining Suppliers will be able to view and download these codes and certificates via FSM and associated calls into the DSP through the DSP Access Layer (DAL).

### Install Codes and Certificate Provision for Pre-Notification

The install codes and certificates required for the installation and commission (I&C) will be made available in the SMI within the DSP as part of SRV12.2 Device Pre-Notification. As such, the DCC User Interface Specification (DUIS) definition for SRV 12.2 will require an update to include the following fields in the request:

- Optional new field “InstallCode” of type xs:String[6:16]

- Optional new field “PrenotificationCertificateData”, of type sr:PrenotificationCertificateData with the following fields:

  - Optional field,	“ACBDigitalSignature”			sr:Certificate

  - Optional field, 	“ACBKeyAgreement”			sr:Certificate

  - Optional field,	“CoSDigitialSignature”		sr:Certificate

  - Optional field,	“DeviceDigitalSignature”		sr:Certificate

  - Optional field,	“DeviceKeyAgreement”		sr:Certificate

The solution requires the User to provide the full certificate, as they do for other requests that replace credentials, such as SRV 6.15.1, SRV 6.21, and SRV 6.23.

To support the additional fields, new DUIS error codes will be required. The proposed validations have been included in Table 1, below.

| Validation Check | Process | Response Code |
| --- | --- | --- |
| Has the install code been provided for device types that require it? | Check for required device types the install code has been provided in the request. Valid device types are - ESME - GSME - PPMID - HCALCS - IHD - CAD | E120208 |
| Is the length of the install code valid for a SMETS2 or later device? | Check if the target device is SMETS2 or later then the install code is exactly 32 hexadecimal characters (representing 16 octets) in length. | E120209 |
| Is certificate data provided for a SMETS1 device? | Check if the target device is SMETS1 then no certificate data is provided. | E120210 |
| Has the pre-notification certificate data been provided for device types that require it? | Check for required device types the pre-notification certificate data has been provided in the request | E120211 |
| Are the certificates provided known to the DCC Data Systems? | Check the certificates in the request are known to the DCC Total System. | E120212 |
| Are the provided certificates correct for the device type and slot they are being associated with? | Check for the device type in the request, all the required certificates are provided as per the available remote party trust anchor cells and those certificates have the correct remote party role. | E120213 |
| Are the device certificates in the request valid for the device being pre-notified? | Check the target device of the pre-notification request matches the SMKI entity in the provided device certificate. | E120214 |

Table 1 - Additional DUIS error codes for pre-notification validation scenarios

The validations for E120211 and E120213 in Table 1 are supported by the mappings listed in Table 2 and Table 3 below.

| Device Type | Required Remote Party Certificates |
| --- | --- |
| CHF and GPF | N/A |
| ESME | ACB KA, COS |
| GSME | ACB KA, COS |
| HCALCS | ACB KA, COS |
| PPMID | ACB DS, ACB KA |
| IHD | N/A |
| CAD | N/A |

Table 2 - Required remote party certificates for SMETS2 devices by device type

| Device Type | Required Device Certificates |
| --- | --- |
| CHF and GPF | N/A |
| ESME | DEVICE DS, DEVICE KA |
| GSME | DEVICE DS, DEVICE KA |
| HCALCS | DEVICE DS, DEVICE KA |
| PPMID | DEVICE DS, DEVICE KA |
| IHD | N/A |
| CAD | N/A |

Table 3 - Required device certificates for the device types

Access to the adjusted behaviours for SRV 12.2 will be controlled by a new feature switch.

### Provision of Install Codes for Pre-Existing Devices

Install codes required to complete the I&C process will also be made available in the SMI by providing an additional file upload interface on the DAL. This file upload interface will allow Users to associate install codes with pre-existing devices in SMI through FSM and the DAL interfaces. Without this mechanism, it would not be possible to pre-notify a device that is already known to DSP.

The new file type, “Install Code Bulk Update” (ICBU), will contain a mapping of up to one thousand (1,000) device IDs and install codes. Install code data will be validated using the standard DUIS validation for this data. The ICBU install code updates behaviour will be made available via the enablement of a separate feature switch.

Note: This new file upload interface will not support the upload of certificate data.

### Access to Pre-Notification Data

Install codes will be provided by the DSP to the DCC SMS via updates to the DAL-01 “Read Inventory” and INTL-42 “Notification of Inventory Change” interfaces. Both these interfaces carry device data, and will be updated to include an optional field “InstallCode”.

Certificate data will be delivered by a rework of the existing DAL-39 “Device Certificates” interface and will:

- include device certificates

- include ‘Candidate’ remote party role certificates

- allow any supplier to read the certificate data for any device in the “Pending” state

The authorisation change to DAL-39 must allow any supplier to access the required certificate data for a given device if it is in the “Pending” state, as devices in the “Pending” state do not have associated registration data. Any authorisation check on this interface would only be possible if the installing supplier has used SR8.4 Update Inventory to update the device to the “Installed Not Commissioned” state and assigned an Meter Point Reference Number (MPxN).

Changes to the DAL interfaces will be controlled by the same feature switch that enables the ICBU file behaviours.

As well as the install code being made available via DAL-01 and INTL-42, the install code will be made available to the DCC Total System and DS&A reporting by the inclusion of the install code in the Enterprise Systems Interface (ESI)-034 and ESI-034i extracts.

Certificate data will not be made available through the delivery of ESI extracts and will only be available on demand from the DAL-39 interface.

Inclusion of the install code on ESI-034 and ESI-034i will be introduced by a third feature switch.

### Security Impact

There will be no significant change to the security design as a result of this change. There are no interface or major changes to functionality meaning there is no requirement for a penetration test or any changes to the existing protective monitoring approach.

The implementation will be security assured throughout. This assurance includes reviewing designs, test artefacts, and providing consultancy to the implementation and test teams.

A more detailed assessment of Security impact will be carried out as part of the Full Impact Assessment.

### Infrastructure Impact

No infrastructure impact is expected from this Modification.

### DSP Solution Differences

The following solution differences have been noted between the PIA submissions for As Is DSP described above and the Future DSP-FSM solution described in [3]. DCC believes these additions will have a positive impact on the solution, and represent value for money. If Parties agree these changes should be part of the As Is DSP and Future DSP solutions, then they can be added to the Full Impact Assessment requirements.

- The use of SRV12.2 is only available for first time pre-notification of a device. Once a device has been pre-notified then SRV 12.2 can no longer be used. For this reason, an additional option to allow install codes to be uploaded by Users using a file based upload from FSM to the SMI is defined above.

- The existing DAL interface DAL-39 allows the FSM solution to retrieve certificate details for a device. The As Is DSP proposes extending this DAL-39 Automated Programming Interface (API) to return device certificates thus allowing the FSM solution to obtain this data on demand. This is more efficient than attempting to synchronise the data between the SMI and FSM Command Database (CMDB) for all certificates held on devices. The certificate data will be excluded from the proposed SMI->CMDB synchronisation process and to add this data would raise significant concerns over data volumes of data, adding over 500 million records to the CMDB.

## Future Service Management

The work associated with any As Is DSP implementation of this Modification is the same as that described in the previous issued PIA [3], as both DSPs will use the Data Access Layer for interaction with FSM. The scope of the change to FSM remains as follows:

- Data required to be held within the SMI replica in the ServiceNow Command Database (CMDB) to support the process will be updated in the appropriate ESI files. The API Management (APIM) mappings and CMDB will be updated to enable this data to be ingested.

- Provide a new screen (or update existing) in the FSM Portal to allow an authorised User (Gaining Supplier) to view install and certificate information.

- Create an Incident template to allow gaining supplier for Type 1 Device to request information from the installing supplier.

- Create (update) Rules-Based Access Control (RBAC) roles to all visibility of data.

- Perform Pre-Integration Testing (PIT) system tests.

- Update design documentation.

FSM will be responsible for configuration of the following items:

- Updates to APIM mapping for additional SMI fields

- Updates to CMDB adding additional fields to enable ingestion

- A new screen (or update existing) in the FSM Portal to allow an authorised User (Gaining Supplier) to view install and certificate information

- Creation of an Incident template to allow gaining supplier for Type 1 Device to request information from the installing supplier.

Similar to all other DSP-Service Now interfaces, communications between DSP and FSM will use the DAL and associated APIs requiring development on the ServiceNow Integration Hub.

## Critical Software

Critical Software as the Parse and Correlate Service Provider will make any required changes to support the revised Message Mapping Catalogue (MMC) schema definition. Changes will also be required in DCC Boxed, but these are covered as part of the SEC Release costs, and will not be included in final FIA charges.

# Implementation Timescales and Approach

This Modification will be implemented in a future SEC Release. Design, Build, and PIT is expected to take approximately four months to complete after the Contract Amendment Note (CAN) is signed.

The current SECAS forecast for the implementation of this Modification is November 2026. Details of the implementation will be finalised in the FIA. However, the Modification cannot be implemented on the As-Is DSP alone before and during the DSP migration, so that changes to DSP2 will need to be implemented in the same timeframe. If the change is agreed for the DSP2 platform alone, it must be implemented after the DSP Migration is complete. This is currently expected at the end of 2028.

There are also DCC concerns regarding the availability of testing environments while DSP2 is developed and integration tested, which will be investigated as part of the FIA.

Implementation of this change is assumed to follow a hybrid of agile and waterfall methodology. The release lifecycle duration will be confirmed as part of the FIA.

## Testing and Acceptance

Pre-Integration Testing (PIT) is carried out by each Service Provider to prove their design and build on separate systems.

For each SEC Release, there is a Post-PIT Change Request that provides the System Integration Testing (SIT) and User Integration Testing (UIT) response for the SEC Release as a whole, covering the testing of individual changes in the scope of the release, as well as activities that are common to all changes in the scope (e.g. test plans, system regression testing, test management and governance). Costs and durations are not included in this PIA.

### Pre-Integration Testing

As part of PIT, As Is DSP will produce and execute new / updated tests that demonstrate the successful processing of:

- SRV 12.2 pre-notification with the Device’s install code, device certificates and remote party organisation certificates provided. The testing will also cover a variety of negative validation scenarios.

- a DAL interface to a bulk file containing the install codes for a bundle of already pre-notified devices.

- updates to DAL interfaces to enable reading of the devices install code by FSM.

- the bulk transfer of devices install codes to other systems via updates to the ESI-034i report.

### System Integration Testing

The SIT team will plan, prepare, and execute testing to verify the implementation functions as expected when integrated with the DCC Total System. The scope of testing comprises:

- submit SRV 12.2 with device certificate and install codes within the request

- update the registration data, associating a new DCC Service User to the devices

- verify Users are able to read the device certificate and install codes in FSM

- complete I&C

- verify that install codes can be uploaded by a DCC Service User within a bulk file in the FSM system and these are updated within the DSP system;

- negative tests for SRV 12.2 and bulk file upload; and

- verify changes to ESI reporting and ensuring their successful transfer to DS&A and FSM.

To support this Change, it is expected that FSM Service Provider will need to provide support.

Approximately one hundred and fifty (150) tests will need to be executed to prove this Modification.

To execute the scope of testing, two (2) SMETS2+ device sets will be required.

### User Integration Testing

It is anticipated that significant support will be required from the Communication Service Providers (CSP) in addition to the Service Providers directly impacted by the changes to complete UIT.

# Costs and Charges

The scope of supply under this PIA includes design, development (build), system testing, testing within the PIT environments.

The Rough Order of Magnitude cost (ROM) shown below describes indicative costs to implement the functional and non-functional requirements defined in section 3.4 and Appendix B. The price is not an offer open to acceptance. It should be noted that the change has not been subject to the same level of analysis that would be performed as part of a Full Impact Assessment and as such there may be elements missing from the solution or the solution may be subject to a material change. As a result, the final offer price may result in a variation.

## Design, Build, and Testing Cost Impact

The table below details the cost of delivering the changes and Services required by the As Is DSP Service Provider to implement this Modification. For a PIA, only the Design, Build, and PIT indicative costs are supplied.

| £ ROM | Design, Build, and PIT |
| --- | --- |
| Install Codes in the SMI, As is DSP | £ 350,000 to 550,000 |

If changes to both the As Is DSP and DSP2 are implemented together, the work carried out by the FSM programme would be the same for both platforms, i.e., only one instance of FSM Design, Build, and PIT. The total ROM cost would be the same as adding the two ROMs from this PIA and the previous PIA [3] together as follows:

| £ ROM | Design, Build, and PIT |
| --- | --- |
| Install Codes in the SMI, As is DSP | £ 350,000 to 550,000 |
| Install Codes in the SMI, DSP2 [3] | £ 295,000 to 450,000 |
| Total ROM | £645,000 to 1,000,000 |

For simplicity, the Netcompany costs in [3] have been retained in this calculation, although in the event of both DSP platforms being chosen, the As Is DSP will provide the DUIS code changes rather than both As Is DSP and Netcompany.

Although not included in this PIA, it is expected there will be significant integration testing costs associated with this Modification. If the targeted SEC Release date includes another Modification or Change Request with regression testing, that cost will be shared equally between the two (or more) changes, and the share of integration testing for this Modification will come down.

Based on the existing requirements, the total fixed price cost for a Full Impact Assessment by the As Is DSP is £26,370 and would be expected to be completed in 40 Working Days.

# Clarifications, Risks, Assumptions, Issues, and Dependencies

In the following sections, Required Clarifications, and any Risks, Assumptions, Issues, and Dependencies have been identified.

No Risks, Issues, or Dependencies have been identified at this time.

Assumptions

| Ref | Description | Status/Mitigation |
| --- | --- | --- |
| SECMP281-A4 | Neither Device Managers (via the CSPM-N2 interface) nor Users (via the SRV 12.2 interface) will be required to provide device pre-notification data for Comms Hub devices. | Accepted |
| SECMP281-A5 | No ICKI signing is anticipated for the ICBU files. | Accepted |

Clarifications

In order to help complete the FIA, the As Is DSP, Future DSP, and Netcompany Service Providers will require clarification on the following points:

- A likely indication of the new DUIS version number.

- The use of SRV12.2 is only available for first time pre-notification of a device. Once a device has been pre-notified then SRV 12.2 can no longer be used. For this reason, the As Is DSP has proposed an additional option to allow install codes to be uploaded by Users to the SMI via a file based upload from the FSM solution via the DAL. If Parties believe this should be part of the solution, then it can be added to the Full Impact Assessment requirements.

- The existing DSP Access Layer interface DAL-39 allows the FSM solution to retrieve certificate details for a device. The As Is DSP proposes extending this DAL-39 API to return device certificates thus allowing FSM to obtain this data on demand. This is more efficient than attempting to synchronise the data from the SMI to the FSM CMDB for all certificates held on devices. Recent FSM design has excluded the certificate data from the proposed SMI->CMDB (DSP->FSM) synchronisation process. To add this data to the CMDB would raise significant concerns over data volumes and migration, adding over 500 million records to the CMDB. DCC recommends this design decision is agreed, and included in the FIA requirements.

# Appendix A: Glossary

The table below provides definitions of the terms used in this document.

| Acronym | Definition |
| --- | --- |
| API | Automated Programming Interface |
| APIM | Automated Programming Interface Management |
| Comms Hub | Communications Hub |
| CAN | Contract Amendment Note |
| CMDB | (FSM) Command Database |
| CSP | Communication Service Provider |
| DAL | DSP Access Layer, sometimes referred to as the Data Access Layer |
| DCC | Data Communications Company |
| DSP | Data Service Provider |
| DSP2 | Future DSP, DSP Two, To Be DSP |
| DS&A | DCC Data Services and Analytics |
| DUIS | DCC User Interface Specification |
| ESI | Enterprise Systems Interface |
| ESME | Electricity Smart Metering Equipment |
| FIA | Full Impact Assessment |
| FSM | Future Service Management |
| GSME | Gas Smart Metering Equipment |
| HAN | Home Area Network |
| MAP | Meter Asset Provider |
| MMC | Message Mapping Catalogue |
| MPxN | Generic term indicating a Meter Point Reference Number |
| PIA | Preliminary Impact Assessment |
| PIT | Pre-Integration Testing |
| RBAC | Rules-Based Access Control |
| ROM | Rough Order of Magnitude (cost) |
| SEC | Smart Energy Code |
| SECAS | Smart Energy Code Administrator and Secretariat |
| SIT | Systems Integration Testing |
| SLA | Service Level Agreement |
| SMETS | Smart Metering Equipment Technical Specification |
| SMI | Smart Metering Inventory |
| SMKI | Smart Metering Key Infrastructure |
| SM WAN | Smart Metering Wide Area Network |
| SR | Service Request |
| SRV | Service Reference Variants |
| UIT | User Integration Testing |
| WAN | Wide Area Network |

# Appendix B: Low-Level Requirements for SECMP0281

The following Low-Level Requirements have been defined for this Modification.

| LLR_001: Store Install Codes in Smart Meter Inventory | As a Supplier, I want the Smart Meter Inventory (SMI) to store Device Install Codes obtained from the submission of Service Reference Variant 12.2 (Device Pre-Notification), so that if I am a Gaining Supplier to a device set which is Installed not Commissioned, then I can complete the Install and Commissioning process. |
| --- | --- |
| LLR_002: Access to Install codes and Certificates for Gaining Supplier (e.g. via a Service Management Portal) | As a Gaining Supplier, I want access to the SMI, so that I can obtain the Device Install Code for Devices of which I am the registered owner. |
| LLR_003: Access to Device Certificate Information for Gaining Supplier via Service Management Portal | As a Supplier, I want access to the SMI, so that I can obtain the following information on the Device keyAgreement CertificateDevice digitalSignature Certificate accessControlBroker digitalSignature accessControlBrokerkeyAgreement transitionalCoSdigitalSignature loaded on the Devices of which I am the registered owner |
| LLR_004: DUIS XML Schema support for additional mandatory fields during Pre-Notification (Install Codes) | As the DCC, I want the DUIS XML Schema to support additional mandatory data items during 'Device Pre-Notification' to capture Device Install Codes. The SRV which supports the Pre-Notification is SRV 12.2 |
| LLR_005: Store Certification Information in Smart Meter Inventory | As a Supplier, I want the SMI to store Certificate Information related to the device, obtained from the Device Pre-Notification, so that if I am a Gaining Supplier to a device set which is Installed not Commissioned, then I can complete the Install and Commissioning process. |
| LLR_006: DUIS XML Schema support for additional mandatory fields during Pre-Notification (Certificate Information) | As the DCC, I want the DUIS XML Schema to support additional mandatory data items during 'Device Pre-Notification' to capture information for Device Certificates, Access Control Broker, and Change of Supplier certificates. |
| LLR_007: Obligation for 'Losing Supplier' to provide Install Codes within 10 day SLA to 'Gaining Supplier' | As a Supplier, I want a solution obligating a losing Supplier to provide the required install codes to the gaining Supplier within a ten working SLA or to provide confirmation that they were not the installing Supplier. This requirement should be enforced by relevant legal text in the SEC, rather than DCC Total System enforcement. |
| LLR_008: Raise Incident to obtain Install Code for Type 1 Devices | As a Supplier, where I gain a Type 1 Device that has been installed but without connecting to the SM WAN, I want to be able to raise an incident, which the installing Supplier will be notified of and must respond to within 5 Working Days with the install code for that specific Device. The obligation for the installing Supplier to respond to the incident within five Working Days will be codified into the SEC. |
| LLR_009: Provision of Install Codes and Certificate Information automatically during Change of Supplier | As a Supplier, I want the provision of Install Codes and SMKI Certificates of devices I gain to occur automatically as part of the Change of Supplier process |
| LLR_010: Implement a scalable solution for increased volumes of non-commissioned installs | As a Supplier, I want a solution designed and implemented in a way that ensures scalability, allowing it to handle increased volumes of non-commissioned installs |
| LLR_011: Provide Device Certificates at pre-notification | As a Supplier, I want the Installing Supplier to include Device keyAgreement Certificate Device digitalSignature Certificate used by the device when Pre-Notifying the device, so that I can identify which certificates should be used to complete the Install and Commission. Note: The current method for Pre-Notification utilises SRV 12.2. This addition will ensure Device Certificates and SMKI Certificates are available in the SMI to support first time installation and commission of smart meters. |
| LLR_012: Provide SMKI Certificates on the Device at pre-notification | As a Supplier, I want the Installing Supplier to include the device certificate information from Trust Anchor Cells with the Remote Party Roles and Key Usage (where applicable by device type): accessControlBroker digitalSignature accessControlBroker keyAgreement transitionalCoS digitalSignature when Pre-Notifying the device so that I can identify which certificates should be used to complete the Install and Commission. |
| LLR_013: Perform Validation on SMKI Certificate Information | As the DCC, I want the SMKI Certificate information supplied at Pre-Notification to be validated against known certificates and hierarchies so that data quality is maintained within the SMI |
| LLR_014: Provide Device install codes at pre-notification | As a the DCC, I want Installing Suppliers to provide the install code during Pre-Notification of the Device as part of the Install and Commissioning process. |