This document is classified as Clear in accordance with the Panel Information Policy. Recipients can distribute this information to the world, there is no limit on disclosure. Information may be shared without restriction subject to copyright.

SEC PAF - Risk Evaluation Methodology

Introduction

Under MP224, the proposed SEC performance assurance approach would be risk-based, with assurance activities focussed on the main risks to fulfilment of the SEC Objectives.

The purpose of this document is to describe the process by which risks would be identified, evaluated, and assessed (the "Risk Evaluation Methodology") and how this methodology would interact with the other elements of the wider SEC Performance Assurance Framework, as highlighted in the diagram below.

Overview

Under the MP224 proposal, the Performance Assurance Board (PAB) would be responsible for establishing and maintaining the Risk Evaluation Methodology and the process for:

- Identifying risks to the fulfilment of SEC Objectives;

- Evaluating risks which have been identified; and

- Assessing the materiality of the identified risks.

Definitions and Principles

Definitions

The changes proposed under MP224 do not explicitly define what constitutes a ‘risk’ to the fulfilment of SEC Objectives. However, in considering what constitutes a risk in the context of the proposed Risk Evaluation Methodology, an enhanced definition is included below:

‘A risk that achievement of the SEC General Objectives is measurably and significantly degraded by a failure by a SEC Party to meet its obligations under the SEC.’

Data Provision Principles

To inform the risk evaluation process, the PAB may require Parties to provide Data to the PAB (or to the Code Administrator). In such circumstances, the following principles shall apply:

- Utilisation of existing reporting: the PAB shall, to the extent practicable, utilise existing reporting mechanisms for the fulfilment of its functions. Where applicable and available, existing data and reporting structures shall be employed to streamline the information collection process.

- Discretion in data requests: the PAB shall retain the discretion to request data that it deems necessary for the reasonable fulfilment of its functions. Such requests shall be proportionate to the objectives and scope of the PAB's responsibilities and shall not impose an undue burden on the Parties involved.

- Provision of necessary data: all Parties shall agree to take reasonable steps to ensure that relevant and necessary data is made available to the PAB promptly upon request. Parties shall cooperate in good faith to facilitate the timely provision of information, recognising the importance of accurate and accessible data in the performance assurance process.

- Consultation on substantive new reporting requirements: where the PAB identifies a substantive new reporting requirement, the PAB shall initiate a consultation process with Parties. This consultation process shall include a reasonable period for Parties to provide input on the proposed reporting requirement, taking into consideration the feasibility, practicality, and potential impact on Parties.

- Amendments to reporting requirements: any amendments to existing reporting requirements or the introduction of new reporting obligations by the PAB (following consultation with Parties), shall be implemented through mutual agreement. Parties shall work collaboratively to address concerns, adjust where necessary, and ensure the efficient implementation of any modified reporting requirement.

Establishment & Maintenance

The PAB would be responsible for the establishment (and ongoing maintenance) of the Risk Evaluation Methodology.

As part of this process, the PAB would be required to issue a draft of the Risk Evaluation Methodology for consultation, consider any comments received during that consultation, make any amendments to the draft it considers appropriate in light of those comments before approving and adopting the Risk Evaluation Methodology in accordance with Paragraph 7 of the draft SEC Performance Assurance Appendix.

To the extent that it would not compromise the aims and effectiveness of the PAF, the PAB would then publish the approved Risk Evaluation Methodology on the SECCo Website.

The PAB would then periodically (at least annually) review the Risk Evaluation Methodology to ensure it remained fit for purpose.

Identifying Risks

In order for risks to be controlled, they must first be identified. Typically, this begins with scenario analysis – asking “what could go wrong?” and pinpointing areas that could disrupt operations or pose a risk to achievement of the SEC General Objectives.

Risks can be identified in many ways including through:

Evaluating Risks

Once Risks have been identified, an initial evaluation would take place, by populating the ‘Risk Description’ section of the Performance Risk Register below, with the following information:

| Category | Field | Description |
| --- | --- | --- |
| Risk Description | Identification Number | A unique number for each risk |
|  | Risk Title (the risk that…) | A description of the event that would lead to the risk materialising |
|  | Risk Consequence (resulting in…) | A description of the consequence of the risk materialising |
|  | Risk Drivers (the risk is caused by…) | A description of the root causes of the risk. Risk Drivers should be identified based on their ability to cause risks to materialise and should serve as the basis for the application of Performance Assurance Techniques |
|  | Types of Party | Types of Party for which the risk is relevant |
|  | Risk Category | The area(s) that the risk relates to (Consumers, Financial, Legal/Regulatory) |
|  | SEC Section | The section of the SEC containing the relevant, related obligation |
|  | Date Added | The date the risk was added to the Performance Risk Register |
|  | Status | The current status of the risk: - Proposed – prior to PAB approval - Approved – after PAB approval - Closed – once the risk has been closed |
|  | Status Effective Date | The effective date of the current status |
| Risk Scoring | Likelihood Score | 1-5 banding, reflecting a range of values based on the likelihood of the risk materialising Likelihood Score; Description. 1; Very Unlikely (<5%). 2; Unlikely (5%, <20%). 3; Possible (20%, <50%). 4; Likely (50%, <80%). 5; Very Likely (80%+). |
|  | Likelihood Score Rationale | Commentary on factors influencing the Likelihood Score, including any future events or changes forecast to potentially affect the risk in the year |
|  | Impact Score | 1-5 banding, reflecting a range of values based on the impact of the risk materialising Impact Score; Description. 1; Negligible. 2; Minor. 3; Moderate. 4; Serious. 5; Major. |
|  | Impact Score Rationale | Commentary on factors influencing the Impact Score, including any future events or changes forecast to potentially affect the risk in the year |
|  | Risk Score | The overall risk score before any mitigating measures are applied. (Risk Score = Likelihood x Impact) Risk Score; Description. 1-5; Low. 6-12; Moderate. 13-19; High. 20-25; Critical. |
|  | PAB Determination | The PAB determination on whether further mitigating actions are required to address the identified risk. Mitigate / Ignore |
|  | PAB Determination Rationale | Commentary on the rationale for the PAB determination |
|  | Target Likelihood Score | Reflects maximum Likelihood Score the PAB determines acceptable |
|  | Target Likelihood Score Rationale | Commentary on the reason for the Target Likelihood Score |
|  | Target Impact Score | Reflects maximum Impact Score the PAB determines acceptable |
|  | Target Impact Score Rationale | Commentary on the reason for the Target Impact Score |
|  | Target Risk Score | The overall target risk score (Target Risk Score = Target Likelihood Score x Target Impact Score) |
| Controls | Performance Assurance Techniques | List of the SEC PAB approved Performance Assurance Techniques (PATs) that can control or mitigate the identified Risk |
|  | Control Strength | H/M/L indicator for the effectiveness of the PAT(s) for the risk (For guidance, control strength <40% is rated low; between 40%-70% is medium strength and >70% is high) |
|  | Control Strength Rationale | Describes how the PATs help and the reasoning for the assigned strength |
|  | Movement | Increasing / decreasing / stable - observed trend over recent reviews, in particular since the Performance Risk Register was last reviewed by the PAB Additional trend analysis may be presented to the PAB to supplement this information |
| Additional Information | Relevant SEC Processes | Related SEC process / activity – relevant SEC clauses where obligations are described – may not be exhaustive |
|  | Non-SEC Impacts | Supplementary information to support Parties in understanding potential consequences outside the SEC if the risk manifests - may not be exhaustive |
|  | Supplementary Controls | Examples of preventative controls outside of the SEC PATs which affected Parties may seek to use – may not be exhaustive |
|  | Key Risk Indicators | Key metrics that provide information such as the at risk population, potential failure rate, magnitude of error per failure, or otherwise support risk evaluation and assessment |
|  | Notes | Any additional notes that may be relevant to the identified risk |

Assessing Risks

The ‘risk description' captured within the Performance Risk Register would be used to facilitate the assessment of the identified Risks by the PAB.

The purpose of this exercise would be to clearly set out the risks to the fulfilment of the SEC Objectives, the significance of each risk, and to allow the PAB to prioritise effort based on the most significant and/or most likely to occur.

The mechanism by which risks would be assessed would be to assign each identified risk a ‘risk score’. Risk scoring is the process of assigning a numerical value to a risk depending on its impact and the likelihood that it will occur.

Both the Impact and Likelihood Score would be judgements, supported by data as far as possible and appropriate. The overall Risk Score would then be calculated by multiplying the Impact Score by the Likelihood Score.

Impact Scoring

The ‘Impact Score’ would be derived from an assessment of the scale of the impact should the identified risk materialise.

| Impact Score | Impact Description |
| --- | --- |
| 1 | Negligible |
| 2 | Minor |
| 3 | Moderate |
| 4 | Serious |
| 5 | Major |

Likelihood Scoring

The ‘Likelihood Score’ would be derived from an assessment of how likely it is that the identified risk will materialise.

| Likelihood Score | Likelihood Description |
| --- | --- |
| 1 | Very Unlikely (<5%) |
| 2 | Unlikely (5%, <20%) |
| 3 | Possible (20%, <50%) |
| 4 | Likely (50%, <80%) |
| 5 | Very Likely (80%+) |

Next Steps

Once Risks have been identified, evaluated, assessed, and captured within the Performance Risk Register, the next steps would be for the PAB to:

- Determine the next steps for each risk and whether further mitigation is required.

- Where further mitigation is required, to identify the Performance Assurance Techniques (PATs) that could be applied to mitigate the identified risks.

- Develop the ‘Performance Assurance Operating Plan’ to determine which of the PATs should be applied to which risks.

Appendix 1 - General SEC Objectives

- the first General SEC Objective is to facilitate the efficient provision, installation, and operation, as well as interoperability, of Smart Metering Systems at Energy Consumers’ premises within Great Britain;

- the second General SEC Objective is to enable the DCC to comply at all times with the General Objectives of the DCC (as defined in the DCC Licence), and to efficiently discharge the other obligations imposed upon it by the DCC Licence;

- the third General SEC Objective is to facilitate Energy Consumers’ management of their use of electricity and gas through the provision to them of appropriate information by means of Smart Metering Systems;

- the fourth General SEC Objective is to facilitate effective competition between persons engaged in, or in Commercial Activities connected with, the Supply of Energy;

- the fifth General SEC Objective is to facilitate such innovation in the design and operation of Energy Networks (as defined in the DCC Licence) as will best contribute to the delivery of a secure and sustainable Supply of Energy;

- the sixth General SEC Objective is to ensure the protection of Data and the security of Data and Systems in the operation of this Code;

- the seventh General SEC Objective is to facilitate the efficient and transparent administration and implementation of this Code; and

- the eighth General SEC Objective is to facilitate the establishment and operation of the Alt HAN Arrangements.

Appendix 2 – Example Impact Matrix

In order to derive the ‘Impact Score’, the PAB (or the Code Administrator on its behalf) will need to undertake an assessment of the scale of the impact should the identified risk materialise.

One way that this might take place would be in the form of an ‘Impact Matrix’. An example of such a matrix is included below, split by three potential impact categories:

- Consumers

- Financial

- Legal Regulatory

| Category | Negligible | Minor | Moderate | Serious | Major |
| --- | --- | --- | --- | --- | --- |
| Consumers | <25k | 25k, <100k | 100k, <250k | 250k, <500k | 500k+ |
| Financial | One off revenue impact <£50k Recurring annual revenue impact <£10k Industry wide impact <£100k | One off revenue impact £50k, <£250k Recurring annual revenue impact £10k, <£50k Industry wide impact £100k, <£500k | One off revenue impact £250k, <£500k Recurring annual revenue impact £50k, <£250k Industry wide impact £500k, <£2.5m | One off revenue impact £500k, <£2.5m Recurring annual revenue impact £250k, <£1m Industry wide impact £2.5m, <£10m | One off revenue impact £2.5m+ Recurring annual revenue impact £1m+ Industry wide impact £10m+ |
| Legal/Regulatory | Breach of internal controls, limited impact. | Low level legal issue, quickly resolved. Breach of internal control. | Moderate legal issue, non-compliance or breach of regulation, increased scrutiny by authorities. Multiple breach of internal controls. | Significant breach, or latest in a series of breaches, involving investigation or report to authorities with prosecution or moderate fine possible. | Major legal/regulatory breach resulting in litigation, regulatory sanction and/or significant fine. |

As detailed within MP224 and its supporting legal drafting https://smartenergycodecompany.co.uk/download/50058

The objectives of the Code, are set out in Condition 22 of the DCC Licence and Section C of the Code. For ease of reference, the General SEC Objectives are included in Appendix 1 – SEC General Objectives

https://smartenergycodecompany.co.uk/download/50058