## Slide 1: Change Board Meeting 69
24 August 2022

## Slide 2: Agenda
Last Meeting’s Minutes
Actions Outstanding
Change Board Votes
Impact Assessment Requests
AOB

## Slide 3: Agenda Item 1
Last meeting’s minutes
(SECCB_68_2707)
Rebecca Sawyer (SECAS)

## Slide 4: Last meeting’s minutes
One set of comments have been received on the minutes from SECCB_68_2707 from the DCC (DW) on MP162
SECAS requests that the Change Board APPROVE these minutes as final

## Slide 5: Agenda Item 2
Actions Outstanding

## Slide 6: Actions outstanding
Ref | Action | Owner | Update | Status
67/01 | SECAS and the DCC to ensure that the relevant DCC guidance documents are prepared and proactively circulated to Users suitably in advance of the SSI and MP109 changes being implemented | DCC & SECAS | This action is in progress and is expected to be completed by September 2022 | Open
68/01 | SECAS to work with Ofgem and other Codes to look at the Code change landscape and consider any lessons to be learnt for the future | SECAS | SECAS will raise this for discussion with Ofgem and the other Code Administrators and Managers at the September 2022 CACoP Forum meeting. | Open

## Slide 7: Agenda Item 3
Change Board Votes

## Slide 8: MP096: Overview
Issue
Proposed Solution
DCC is not compliant with the SEC in relation to delivering AD1, 8F35 and 8F36 Alerts within 60 seconds
Amend the SEC to state that an agreed level of performance will be captured in a DCC-owned document that will undergo annual reviews
Implementation Date
Ten Working Days after decision (Authority Determined)

## Slide 9: MP096: Assessment of Change
SEC Objectives (b) and (g)
(b) Enable the DCC to comply at all times with the objectives of the DCC licence and to discharge the other obligations imposed upon it by the DCC licence
(g) Facilitate the efficient and transparent administration and implementation of the SEC
Impacted Parties
Costs
SECAS implementation costs
Electricity Network Parties
Target Release
Ad-hoc SEC Release (10WD after approval)
Benefits
Delivering an agreed level of performance to Network Parties
DCC
Most cost-effective solution

## Slide 10: MP096: MRC responses
Key comments
“We agree that changing the SEC to reflect the current performance of the CSPs infrastructure will address the DCC’s current non-compliance with the SEC”
“Once this modification is approved, Electricity Network Operators will have to re-evaluate their potential use of outage and restoration Alerts to see what, if any, benefits they will now be able to provide to consumers.”
Further suggested amendments for the DCC POA PRA Delivery Management Document and DCC Performance Indicators Document
Chart: 
| Large Supplier | Small Supplier | Network Party | Other SEC Party | Other respondent
Approve | 1 | 0 | 6 | 0 | 0
Reject | 0 | 0 | 0 | 0 | 0
No interest / Abstain | 0 | 0 | 0 | 0 | 0

## Slide 11: MP096: Post-MRC updates
Power Outage Alert
(AD1)
Performance Measure
Performance Measurement Methodology
Power Restoration Alert
(8F35 / 8F36)
Performance Indicator
Performance Indicator Document
Performance Measurement Report
The legal text has been clarified to reflect this and can be found in the meeting materials as v1.2

## Slide 12
August 2022
15 Sept
13 Oct
Consultation closes.
DCC review responses amend PMM / RLoSPPM if required
Present to SEC Panel and ask for approval to implement updated PMM
Amend PMM and RLoSPPM, and draft consultation
Publish consultation
(four weeks)
Latest publication date, will aim to go early
PMM Update Timeline
Present to SEC Operations – date dependent on availability
26 Oct 11 Nov
25 Nov
Indicative timescales for updating the PMM have been provided. The reporting for AD1s, 8F35 and 8F36 Alerts will continue to be provided to the DNOs in the manner and method as currently received. Following the revision of the PMM the report will form part of the PMR pack and will be appended as such.
DCC will continue to keep DNOs up to date on the progress of the implementation of the PMM changes and confirm the first date when the report will be formally included as part of the PMR.

## Slide 13: MP096: Recommendations
AGREE this Modification Proposal should proceed to vote
RECOMMEND to the Authority whether this Modification Proposal should be APPROVED or REJECTED
PROVIDE rationale for this recommendation against the General SEC Objectives

## Slide 14: MP102B: Overview
Issue
Proposed Solution
Subset of ESME generating Power Outage Alerts following a firmware upgrade
Hardware issue – DSP to track firmware activations on subset of ESME and filter subsequent AD1s for 30 minutes
Implementation Date
June 2023 SEC Release

## Slide 15: MP102B: Assessment of Change
SEC Objective (a)
(a) Facilitate the efficient provision, installation, and operation, as well as interoperability, of Smart Metering Systems at Energy Consumers’ premises within Great Britain
Impacted Parties
Costs
£197,524
Large and Small Suppliers
Target Release
June 2023 SEC Release
Benefits
Reduction in non-genuine Alerts
Substantial savings for DNOs not having to respond to these Alerts
Electricity Network Parties
DCC
App Supt costs of £1,722 per month for additional phone calls (this will not apply if there is no additional calls)

## Slide 16: MP102B: MRC responses
Key comments
“It will have a positive impact on quality of services”
“The implementation of MP102B will reduce the volume of erroneous alerts arriving at our gateway.”
“Noting the costs, business requirements and legal text we believe this modification should be approved.”
“It should be really clear how the costs are going to be split out and where this information is held”
Chart: 
| Large Supplier | Small Supplier | Network Party | Other SEC Party | Other respondent
Approve | 1 | 0 | 4 | 0 | 0
Reject | 0 | 0 | 0 | 0 | 0
No interest / Abstain | 0 | 0 | 0 | 0 | 0

## Slide 17: MP102B: Recommendations
AGREE this Modification Proposal should proceed to vote
DETERMINE whether this Modification Proposal should be APPROVED or REJECTED under Self-Governance
PROVIDE rationale for this decision against the General SEC Objectives

## Slide 18: MP125: Overview
Issue
Proposed Solution
Allow the Responsible Supplier to be able to correct the ESME Variant field in the SMI after the Device has been commissioned.
When an installing Supplier pre-notifies a Device using the DCC Device Pre-Notification Service Request 12.2, it includes various Device details stored in the SMI including the ESME Variant.
Once the installation and commissioning process begins and the Device leaves the pending state it is not possible to update these details in the SMI and the gaining Supplier is unable to correct any errors made by the previous Supplier.

## Slide 19: MP125: Assessment of change
SEC Objective (a)
Facilitate the efficient provision, installation, and operation, as well as interoperability, of Smart Metering Systems at Energy Consumers’ premises within Great Britain
Impacted Parties
Costs
Total cost to implement the change is £81,000
Suppliers
Target Release
June 2023 SEC Release
Benefits
Ensure Smart Metering programme can operate efficiently
Network Parties
DCC

## Slide 20: MP125: MRC responses
Key comments
All three respondents believe that the modification should be approved
They believe that this modification better facilitates General SEC Objective (a) as allowing the responsible Supplier to update the ESME Variant field enhances the overall measurement and operation of associated ESMEs in line with their intended use
Chart: 
| Large Supplier | Small Supplier | Network Party | Other SEC Party | Other respondent
Approve | 2 | 1
Reject
No interest / Abstain

## Slide 21: MP125: Recommendations
AGREE this Modification Proposal should proceed to vote
DETERMINE whether this Modification Proposal should be APPROVED or REJECTED under Self-Governance
PROVIDE rationale for this decision against the General SEC Objectives

## Slide 22: Agenda Item 4
Request for Impact Assessment

## Slide 23: MP176: Overview
Issue
Proposed Solution
Alternative Solution
Mandate a standardised performance report across DCC Users
Reporting delivered in CSV/PDF formats
As Proposed Solution but with reporting also delivered via interactive portal
Uneven reporting capabilities across DCC Users leading to reduced ability to drive improvement
Continued poor performance and poor data quality affects other DCC Users, resulting in financial and reputational costs across the industry

## Slide 24: MP176: Assessment of change
SEC Objective (a)
(a) facilitate the efficient provision, installation, and operation, as well as interoperability, of Smart Metering Systems at Energy Consumers’ premises within Great Britain
Impacted Parties
Costs
Approximate implementation cost of £190,000
DCC (direct)
Target Release
June 2023 SEC Release
Benefits
Driving performance enhancements by identifying problem areas
Positive impact on Suppliers, Network Parties & Other SEC Parties
FIA cost of £15,000
Dependent on DCC User engagement
Improved Operational awareness

## Slide 25: MP176: Refinement Consultation responses
Chart: 
| Large Supplier | Small Supplier | Network Party | Other SEC Party | Other respondent
Respondents | 2 | 2
Key comments
All respondent agreed this modification should be implemented
Indirect positive impact on respondent as processes may change in response to data analysis

## Slide 26: MP176: Recommendations
AGREE that this DCC Impact Assessment should be requested

## Slide 27: Agenda Item 5
Any other business

## Slide 28: Thank you for attending
Next meeting: 21 September 2022