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Technical Architecture and Business Architecture
Sub-Committee (TABASC) Meeting 116 Headlines on
07 August 2025

The following items were discussed:
· The DCC presented an update on 4G Coverage Enhancement including current coverage statistics along with their roadmap to increase coverage to 99.25%. The TABASC noted the update and REQUESTED that the DCC return with a more detailed LC13B plan and roaming strategy (TABASC_116_ 0708 _02) (RED). 

· The DCC provided a high-level overview on the Maintenance Release 1 (MR1) and Plans for Maintenance Release 2 (MR2) for 4G Comms Hub firmware confirming completion of testing and noting delays to the Over The Air (OTA) pilot due to Commercial Product Assurance (CPA) approval timelines. The TABASC NOTED the information and requested that the DCC provide further opportunity for feedback on the MR2 scope and diagnostics (TABASC_116_ 0708 _03) (GREEN). 

· The DCC presented information on DSP programme and presented timelines. The TABASC NOTED the information and REQUESTED that the DCC provide an updated version of the timelines as well as organise a workshop with adapter providers in order to discuss the cost-benefit model for Modular DUIS adoption (TABASC_116_ 0708 _04) (AMBER). 

· The DCC provided an update on the CSPN Business Continuity and Disaster Recovery (BCDR) Test Overview noting the BCDR test plan and runbook for the upcoming 2026 testing. The TABASC REQUESTED that the DCC consider overnight scheduling to reduce user-impacting disruption (TABASC_116_ 0708 _05) (GREEN).

· The DCC provided an update on SMETS1 Scheduled Service Request Variant (SRV) Batching. The TABASC noted the update TABASC_116_ 0708 _06) (GREEN).

· The DCC presented an update on Technology Office - Long Term Roadmap and the TABASC NOTED the roadmap (TABASC_116_ 0708 _07) (GREEN).

· The DCC presented a DCC Update. The TABASC NOTED the update and REQUESTED further clarification on consultation sequencing (TABASC_116_ 0708 _08) (GREEN).

· The DCC provided the TABASC with a follow up update on DP294 ’Review of DCC Maintenance Activities and Temporary Additional Allowance’. The TABASC REQUESTED the DCC to revisit the definition and present at a future TABASC (TABASC_116_ 0708 _09) (AMBER).
· SECAS presented information on Risks Review including post-quantum computing. The TABASC AGREED the new risks (TABASC_116_ 0708 _10) (RED). 
· SECAS presented an update on the Effectiveness Review and presented the questionnaire alternatives. The TABASC AGREED with the recommended change of approach (TABASC_116_ 0708 _11) (GREEN).
· SECAS presented an update on the Tech Spec Versioning Quarterly Review and Technical Specifications Applicability Table (TSAT). The TABASC NOTED the update (TABASC_116_ 0708 _12) (GREEN).

· There were two items of other business:

· A TABASC member raised concerns around the change in CPA scheme operator has increased duration for device manufacturers has caused issues with all device manufacturers and delays. 
· A TABASC member raised concerns on the unexpected increased costs of Impact assessments for SEC modifications for DSP2. 
· The Chair then closed the meeting.
Next meeting date: 04 September 2025.
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